🏆 Hack2Skill Blueprint

KSP Crime Intelligence & Analytical Platform (PS2)

Solo Participant Master Plan

# 0. Ground Rules (Read First, Don't Deviate)

- You are SOLO. Do not attempt all 6 capability groups from the PS at full depth. Depth on 3-4 things beats shallow coverage of everything. Judges reward a working, polished, narrow product over a broken, broad one.

- Zoho Catalyst is mandatory. Every architecture decision below assumes Catalyst services. Do not deploy elsewhere — it directly affects your score.

- The ER diagram they gave you IS your database. Don't redesign it. Build on top of it.

- Fake data ≠ cheating. In hackathons, synthetic-but-realistic data demonstrating real analytics is standard and expected. Spend real effort here — bad demo data kills good analytics.

- Your enemy is scope creep, not lack of skill. Every time you think "I should also add X," write it in the Parking Lot (Section 8) instead of building it.

# 1. What Wins Hackathons Like This (Judging Psychology)

Judges in a govt/police-data hackathon usually score on:

| Criteria | Weight | What you actually need |
| --- | --- | --- |
| Problem-solution fit | High | Explicitly map each feature back to a PS2 bullet point in your pitch |
| Technical execution / working demo | Highest | A live, clickable dashboard > slides of mockups |
| Innovation (AI/ML use) | High | At least 1-2 REAL ML models (not just if-else rules) |
| UI/UX & storytelling | Medium-High | Polished visuals, smooth demo flow, no crashes |
| Feasibility / scalability | Medium | Mention Catalyst's managed scaling, security, audit logs |
| Mandatory platform compliance | Pass/Fail | Must be on Catalyst or you lose marks/DQ risk |

Golden rule: A judge remembers what they saw move on screen, not what was in your slides. Prioritize interactive demo over documentation.

# 2. Final Feature Scope (What You Will Actually Build)

Cut PS2's 6 capability groups down to a realistic solo MVP — these are your Core 4, ranked by build-order priority:

## 🥇 Core Feature 1: Interactive Geo-Crime Dashboard (Must-Have)

- District/state map (Karnataka) with crime pins from CaseMaster.latitude/longitude

- Filter by: crime type (CrimeHead/CrimeSubHead), date range, district

- Heatmap layer = "hotspot" visualization

- Drill-down: State → District → Police Station (Unit hierarchy)

- "Emerging trend" pulsing red-zone indicator — compare current month crime count vs historical average per district (if count > mean + 1.5×stddev → flag red)

## 🥈 Core Feature 2: Criminal Network Graph (High Wow-Factor, Differentiator)

- Node-link graph: Accused ↔ Case ↔ Victim ↔ Location ↔ Officer

- Built from: Accused, CaseMaster, ArrestSurrender, Victim tables

- Highlight repeat offenders: one AccusedMasterID linked to multiple CaseMasterIDs

- Click a node → side panel shows full profile (age, MO, case history)

- Use a graph library — this is usually the single most impressive visual in these platforms

## 🥉 Core Feature 3: Sociological & Predictive Analytics Panel

- Charts: crime by caste/religion/occupation/age-band/gender (from ComplainantDetails, Victim, Accused)

- Correlation panel: crime rate vs a mock socio-economic index per district

- One real ML model: simple time-series forecast (Prophet / linear regression / moving average) predicting next month's crime count per district per crime-type — labelled "Predictive Risk Score"

- Anomaly detection: flag cases where crime type is statistically unusual for that location (z-score based)

## 4️⃣ Core Feature 4: Investigator/Analyst Login + Role-Based Views (Compliance Requirement)

- Catalyst Authentication: 2 roles minimum — Analyst (view all dashboards) and Supervisor (view + export reports)

- This single-handedly covers PS2's "governance/security" ask with low effort

## ⛔ Explicitly Skip (unless you finish everything early)

- Financial crime/transaction link analysis (too complex, no data given)

- Voice interaction, multilingual chatbot (that's PS1's job, not PS2)

- Full audit-log compliance system — just show a basic "who viewed what" log table

# 3. Tech Stack (Catalyst-Compliant)

| Layer | Tool | Notes |
| --- | --- | --- |
| Database | Catalyst Data Store | Load your FIR ER schema directly here |
| Backend/API | Catalyst Serverless Functions (Node.js) | One function per API endpoint |
| Frontend | Catalyst Slate / Web Client Hosting | React + Tailwind recommended |
| Auth | Catalyst Authentication | Email/password is enough |
| ML | Catalyst QuickML / Zia AutoML or self-hosted Python | Time-series via Python Function if AutoML too rigid |
| Maps | Leaflet.js or Mapbox GL JS | Karnataka district GeoJSON is publicly available |
| Network graph | react-force-graph / D3.js / vis-network | Pick whichever you're fastest with |
| Charts | Recharts or Chart.js | Trend lines, bar charts, correlation scatter |
| PDF export | Catalyst SmartBrowz | For Intelligence Report export feature |
| Data generation | Python (pandas + Faker library) | Synthetic FIR dataset matching the ER schema |

# 4. Data Strategy (Do This FIRST, Before Any UI Work)

You cannot build dashboards without data. This is priority #0.

## Step-by-step:

- Get Karnataka districts + police station list — search "Karnataka districts list" and "Karnataka police station list" for real names (adds authenticity)

- Generate synthetic dataset using Python + Faker library, matching your exact ER schema:

  - ~500-1000 CaseMaster records across 2023-2026, spread across 8-10 real Karnataka districts

  - Realistic lat/long within Karnataka bounding box, clustered near real district coordinates (don't randomize uniformly)

  - ~5-8 crime heads/sub-heads (Theft, Assault, Murder, Cyber Fraud, Chain Snatching, etc.)

  - 300-500 Accused records, deliberately make 10-15 repeat offenders (same AccusedMasterID linked to 3-5 different CaseMasterIDs) — critical for network graph demo

  - Victim/Complainant demographic fields populated with varied distributions (needed for sociological charts)

  - Seasonal pattern: bump certain crime types in certain months (e.g., chain-snatching spikes during festival season)

- Load into Catalyst Data Store via CSV import or API script

- Keep a backup local copy (SQLite/CSV) in case live Catalyst demo has network issues during judging

This single step, done well, is what will make your entire demo look real and "wow" instead of empty/fake.

# 5. Build Order / Timeline

Treat this as % of total time, not fixed hours — plug in your real duration.

| Phase | % of Time | Tasks |
| --- | --- | --- |
| Phase 0 — Setup | 5% | Catalyst project setup, GitHub repo, folder structure, Data Store schema creation |
| Phase 1 — Data | 15% | Synthetic dataset generation + load into Catalyst |
| Phase 2 — Backend APIs | 20% | Catalyst Functions: /crimes-by-district, /network-graph/:accusedId, /demographic-stats, /forecast/:district, /anomalies |
| Phase 3 — Core Dashboard UI | 25% | Map + filters + hotspot heatmap + drill-down (Feature 1) |
| Phase 4 — Network Graph UI | 15% | Node-link graph + repeat offender highlighting (Feature 2) |
| Phase 5 — Analytics Panel | 10% | Sociological charts + forecast + anomaly flags (Feature 3) |
| Phase 6 — Auth + Polish | 5% | Login roles, UI polish, loading states, responsive check |
| Phase 7 — Demo Prep | 5% | Rehearse pitch, record backup video, prepare slides |

⚠️ Checkpoint rule: If Phase 3 isn't done by the 45% time mark, cut Feature 3's ML forecasting to a simple moving-average instead of a real model — don't let it block the demo-critical features (1 & 2).

# 6. The Pitch / Demo Script (This Wins As Much As The Code)

Structure your live demo as a story, not a feature tour:

- Hook (30 sec): "SCRB currently manages crime data through Excel sheets across silos. We built a live intelligence platform that turns that into a real-time strategic command center."

- Show Feature 1 (map): "Here's Karnataka, live crime data across districts. Watch — this district is pulsing red because chain-snatching cases have spiked 40% above its historical average this month."

- Show Feature 2 (network graph): "Here's where it gets powerful — this accused individual appears across 4 separate FIRs in 3 different districts — something completely invisible in Excel-based reporting."

- Show Feature 3 (analytics): "Our model also forecasts risk for the next 30 days per district, and flags cases that deviate from expected patterns."

- Compliance/Tech close: "Entire platform is built natively on Zoho Catalyst — Data Store, Serverless Functions, Catalyst AutoML, and Catalyst Authentication for role-based access."

- Close with impact line: "This moves SCRB from reactive record-keeping to proactive, evidence-based policing."

Rehearse this out loud minimum 3 times before submission deadline.

# 7. Risk Mitigation (Things That Kill Demos)

- Record a backup demo video the day before submission — WiFi/Catalyst downtime during live judging is common and fatal if you have no backup

- Don't leave database credentials/API keys in a public GitHub repo

- Test the ENTIRE flow (login → map → click → graph → chart) end-to-end at least twice before the deadline

- Keep your synthetic data internally consistent (e.g., no accused person aged 5, no arrest dates before the crime date) — judges do notice these details

# 8. Parking Lot (Ideas You Are NOT Building)

Use this section actively. Anytime you think "what if I also add..." — write it here and move on:

- Financial crime/transaction link analysis

- Voice/chatbot NLP interface

- Multi-language support

- Full audit-log compliance system

- Mobile app version

- Integration with real external Karnataka govt datasets (unless trivially available)

# 9. Quick-Reference: ER Schema → Feature Mapping

| Table(s) | Powers which feature |
| --- | --- |
| CaseMaster (lat/long, date, category) | Map + hotspot + trend charts |
| Accused + ArrestSurrender + CaseMaster | Network graph, repeat offender detection |
| ComplainantDetails (caste/religion/occupation) + Victim/Accused (age/gender) | Sociological analytics panel |
| CrimeHead/CrimeSubHead | Crime-type filters, category-wise trend |
| Unit/District/State | Drill-down hierarchy on map |
| Employee | (Optional) officer workload view — low priority |
| ChargesheetDetails | (Optional) case-outcome success-rate stat — easy bonus chart |

# 10. If You Get Stuck / Next Steps

Ping for any of these next — each is a concrete, buildable artifact:

- Python synthetic data generator script (matching your exact ER schema, with built-in repeat-offenders and seasonal patterns)

- Catalyst Functions folder/API structure with sample code for one endpoint

- React dashboard skeleton (map + graph + charts wired to dummy JSON first)

- Pitch deck (PPT) structured around the demo script in Section 6

Recommended next action right now: start with #1 (data generator) — everything else depends on it.